TEST PLAN DOCUMENT

1. Document Information

| Field | Details |
| --- | --- |
| Project Name | Demo Web Shop Testing Project |
| Application Name | Demo Web Shop |
| Document Name | Test Plan |
| Document ID | TP-DWS-001 |
| Version | 1.0 |
| Date | 02-09-2026 |
| Prepared By | QA Engineer |
| Reviewed By | QA Lead |
| Approved By | Test Manager |
| Document Status | Draft |

2. Document Revision History

| Version | Date | Author | Description of Change | Reviewer | Approval |
| --- | --- | --- | --- | --- | --- |
| 1.0 | 02-09-2026 | QA Engineer | Initial Version | QA Lead | Test Manager |

3. Project Overview

3.1 Project Description

Demo Web Shop is an e-commerce application that allows users to browse products, register accounts, manage shopping carts, create Wishlist, place orders, and contact customer support.

3.2 Business Objective

The objective is to ensure users can successfully browse products, manage shopping activities, place orders, and interact with website features without defects affecting business operations.

3.3 Application Overview

Major modules include:

- Home Page

- User Registration

- Login & Logout

- Forgot Password

- Product Catalog

- Search Functionality

- Shopping Cart

- Wishlist

- Checkout

- Contact Us

- Newsletter Subscription

- Customer Account Management

3.4 Testing Objective

The objective of testing is to verify that the application:

- Meets business requirements.

- Supports end-to-end customer purchases.

- Maintains data integrity.

- Provides a secure and user-friendly experience.

- Functions correctly across supported browsers and devices.

- Has no critical defects impacting customer transactions.

4. Scope of Testing

4.1 In Scope

| Module | Features |
| --- | --- |
| Registration | User Registration, Validations |
| Login | Login, Logout, Remember Me |
| Forgot Password | Password Recovery |
| Products | Product Search, Product Details |
| Shopping Cart | Add, Update, Remove Products |
| Wishlist | Add to Wishlist, Remove Items |
| Checkout | Billing, Shipping, Payment |
| Orders | Order Review and Confirmation |
| Contact Us | Contact Form Submission |
| Newsletter | Subscription, Validation |
| Customer Account | Profile Management |

4.2 Out of Scope

| Feature | Reason |
| --- | --- |
| Third-Party Payment Gateway Internal Validation | Outside application control |
| Production Environment Testing | Restricted Environment |
| Infrastructure Penetration Testing | Separate Security Team Scope |
| Disaster Recovery Testing | Not part of QA scope |

5. Test Items

| Test Item | Description | Version |
| --- | --- | --- |
| Web Application | Customer-facing E-Commerce Website | Current Build |
| Backend APIs | Business Logic APIs | Current Build |
| Database | Product & Customer Data Management | Current Build |
| Responsive Website | Mobile and Tablet Experience | Current Build |

6. Testing Types

Functional Testing

- Smoke Testing

- Sanity Testing

- System Testing

- Integration Testing

- Regression Testing

- End-to-End Testing

- User Acceptance Testing

Non-Functional Testing

- Security Testing

- Compatibility Testing

- Accessibility Testing

- Usability Testing

- Reliability Testing

Other Testing

- UI Testing

- API Testing

- Database Testing

- Cross-Browser Testing

- Responsive Testing

- Negative Testing

- Exploratory Testing

7. Test Approach / Test Strategy

7.1 Test Approach

Testing will follow a risk-based approach where critical business flows are validated first.

Priority Order:

- Registration

- Login

- Product Search

- Shopping Cart

- Checkout

- Order Placement

- Customer Account

- Contact Us

Testing will cover:

- Positive Scenarios

- Negative Scenarios

- Boundary Testing

- Validation Testing

- Security Testing

- Cross-browser Testing

7.2 Manual Testing

Manual testing will be performed for:

- UI Validation

- Exploratory Testing

- Usability Verification

- Ad-Hoc Testing

- New Feature Validation

7.3 Automation Testing

Automation will be used for:

- Smoke Testing

- Regression Testing

- Cart Functionality

- Login Functionality

- Checkout Flow

- Critical End-to-End Flows

Automation Tool

- Selenium WebDriver

- TestNG

- Maven

- Jenkins

7.4 API Testing

API validations include:

- Request Validation

- Response Validation

- Status Code Validation

- Data Integrity Verification

- Error Handling Verification

Tools

- Postman

- REST Assured

7.5 Database Testing

Database verification includes:

- Product Information Validation

- User Registration Data Validation

- Order Data Validation

- Cart Data Validation

8. Test Environment

| Environment | Details |
| --- | --- |
| Environment | QA |
| Application URL | https://demowebshop.tricentis.com |
| OS | Windows 10 / Windows 11 |
| Browser | Chrome, Edge, Firefox |
| Browser Versions | Latest Supported Versions |
| Mobile Devices | Android, iPhone |
| Database | SQL Server |
| API Environment | QA APIs |
| Network | Corporate Network |

9. Test Data Requirements

| Data Type | Description | Example |
| --- | --- | --- |
| Valid User | Registered User | user1@testmail.com |
| Invalid User | Non-Registered User | invalid@testmail.com |
| Valid Password | Correct Password | Demo@123 |
| Invalid Password | Incorrect Password | Wrong@123 |
| Product Data | Available Product | Laptop |
| Contact Data | Contact Form Input | Sample Enquiry |
| Boundary Data | Input Limits | Min/Max Characters |
| Security Data | SQL Injection/XSS | admin' OR '1'='1 |

Note: Only fictitious test data will be used.

10. Test Case Management

| Field | Details |
| --- | --- |
| Test Case Tool | Azure DevOps |
| Test Case Format | Standard QA Template |
| Test Case Review | Required |
| Traceability | Required |
| Test Case Naming Convention | TC_MODULE_XXX |

Test Case Status

- Not Run

- Pass

- Fail

- Blocked

- Deferred

- Not Applicable

11. Requirements Traceability

| Requirement ID | Requirement | Test Case ID | Test Result |
| --- | --- | --- | --- |
| REQ-001 | User Registration | TC_REG_001 | Not Run |
| REQ-002 | User Login | TC_LOGIN_001 | Not Run |
| REQ-003 | Forgot Password | TC_FP_001 | Not Run |
| REQ-004 | Product Search | TC_SEARCH_001 | Not Run |
| REQ-005 | Shopping Cart | TC_CART_001 | Not Run |
| REQ-006 | Checkout | TC_CHECKOUT_001 | Not Run |
| REQ-007 | Contact Us | TC_CONTACT_001 | Not Run |

12. Entry Criteria

Testing can begin when:

- Requirements are approved.

- Test environment is available.

- Application build is deployed.

- Test data is prepared.

- Test cases are reviewed and approved.

- Required accesses are available.

13. Exit Criteria

Testing can be completed when:

- 100% critical test cases executed.

- 95% overall test execution completed.

- No Critical or High defects remain open.

- Regression testing completed.

- Test Summary Report approved.

- Stakeholder sign-off received.

14. Suspension Criteria

Testing may be suspended when:

- Application build is unavailable.

- Critical functionalities are blocked.

- Test environment becomes unstable.

- Database issues prevent execution.

- Required test accounts are unavailable.

15. Resumption Criteria

Testing will resume when:

- A stable build is deployed.

- Blocking issues are resolved.

- Environment becomes available.

- Test data is restored.

- Required dependencies are available.

16. Defect Management

Defect Lifecycle

New → Assigned → Open → Fixed → Retest → Verified → Closed

Additional statuses:

- Reopened

- Duplicate

- Deferred

- Rejected

- Cannot Reproduce

- Won't Fix

Defect Severity

| Severity | Description |
| --- | --- |
| Critical | Checkout or Order Placement unavailable |
| High | Major functionality impacted |
| Medium | Partial functionality impacted |
| Low | Cosmetic/UI issues |

Defect Priority

| Priority | Description |
| --- | --- |
| P1 | Immediate Fix Required |
| P2 | High Priority |
| P3 | Normal Priority |
| P4 | Low Priority |

17. Defect Report Template

| Field | Details |
| --- | --- |
| Defect ID | BUG-001 |
| Summary | Login failure with valid credentials |
| Module | Login |
| Environment | QA |
| Severity | High |
| Priority | P1 |
| Preconditions | Registered user exists |
| Steps to Reproduce | Enter credentials and click Login |
| Test Data | user1@testmail.com |
| Expected Result | Successful Login |
| Actual Result | Authentication Error |
| Attachments | Screenshot |
| Browser/OS | Chrome / Windows 11 |
| Reported By | QA Engineer |
| Assigned To | Developer |
| Status | Open |

18. Roles and Responsibilities

| Role | Responsibility |
| --- | --- |
| Test Manager | Planning, Monitoring, Reporting |
| QA Lead | Strategy, Reviews, Coordination |
| QA Engineer | Test Execution, Defect Reporting |
| Automation Engineer | Automation Framework Development |
| Developer | Defect Analysis and Fixing |
| Business Analyst | Requirement Clarifications |
| Product Owner | Acceptance Testing |
| DevOps Engineer | Deployment and Environment Support |

19. Tools

| Purpose | Tool |
| --- | --- |
| Test Management | Azure DevOps |
| Defect Tracking | Azure DevOps |
| Automation | Selenium WebDriver |
| Build Tool | Maven |
| CI/CD | Jenkins |
| API Testing | Postman, REST Assured |
| Database Testing | SQL Server Management Studio |
| Source Control | GitHub |
| Reporting | Extent Reports |
| Documentation | Microsoft Word / Confluence |

20. Risk Assessment

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Environment Downtime | High | Backup Environment |
| Requirement Changes | Medium | Requirement Reviews |
| Delayed Builds | High | Continuous Monitoring |
| Unavailable Test Data | Medium | Pre-created Test Data Repository |
| Resource Constraints | Medium | Prioritized Execution Plan |

21. Deliverables

- Test Plan Document

- Test Scenarios

- Test Cases

- Test Data

- Requirements Traceability Matrix (RTM)

- Defect Reports

- Automation Scripts

- Test Execution Reports

- Test Summary Report

- Sign-off Document

End of Test Plan Document
Application: Demo Web Shop

Version: 1.0
Prepared By: QA Team